**CS 346: Meeting MinutesLine Line**

Date: March 1st 2023 Team: 204

Present: York, Avesta, Mikail, Edward

Line LineAbsent:

# Agenda

* Assign tickets
* Discuss timelines

# Notes

* York: Already completed selection and resizing. Completed infinite canvas. Requires test classes for completed tickets

# Decisions

# Try to not merge branches all at once so conflicts are easier to manage

# Actions

* Mikail: Add editing shortcuts (copy, paste, delete, backspace)
* Avesta: Setup endpoints for actions, add onConnect and onDisconnect data.
* York: Refactor cursor code. Add a top bar for all connected users.
* Edward: Create unit tests. Add developer settings to menu bar.