**CS 346: Daily Standup**

Team #: **204** Date: **Feb 15, 2023**

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Avesta | * Database setup * Completed service-side work for authentication and started socket setup | * Finish socket demo and merge | * None |
| Edward | * Added window size persistence on client | * Continue working on menu bar on client * Push meeting and release notes to repo | * Having some trouble with menu bar actions. To tackle next sprint |
| Mikail | * Working on changing HTTP to HTTPS on service and client | * Complete HTTPS setup, work on unit tests for client | * None |
| York | * Redo multi-project setup for client and service * Completed client-side work for authentication * Completed basic drawing capabilities on client | * Polish drawing and merge | * Need someone to take over unit testing for client classes, Mikail to take over |

**Outstanding**

Do we need help with anything?

* Need unit tests for client classes created for authentication

# **Decisions**

Is there anything else we should capture from this meeting?

* Merge code into sprint-1 branch before Friday morning, Avesta to merge sprint-1 into main before demo