**CS 346: Meeting MinutesLine Line**

Date: Mar 29th, 2023 Team: 204

Present: Avesta, York, Mikail, Edwarwd

Line LineAbsent: N/A

# Agenda

* Go over tickets/Assign tickets

# Notes

Edward

* Clean up menubar, enable/disable some functions on main menu, add persistence
* Shortcut for expanding chat
* README, licensing, test final product on windows machine

Avesta

* Persistence for whiteboard
* Endpoints for creating and retrieving whiteboards
* UI for creating whiteboards and list of existing whiteboards
* AI image component server side

York

* Dark/light mode + add some animations
* Support object ownership
* Emoji wheel
* AI image component client side

Mikail

* Clean up chat and icons, automatically scroll down after new chat
* Add more tests for the shared subproject
* Thorough test of all the features

# Decisions

* Week 1 ticket deadlines April 1st, feature freeze April 8th

# Actions